Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03 January 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS83736 |
| Project Name | Rising Waters: A Machine Learning Approach to Flood Prediction |
| Maximum Marks | 5 Marks |

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Homepage/Introduction | USN-1 | As a user, I can view the project introduction page with system overview | 2 | High | 4 |
| Sprint-1 | UI Setup | USN-2 | Set up Flask application with routing and template structure | 3 | High | 4 |
| Sprint-1 | Static Assets | USN-3 | Create CSS styling for all pages with consistent design | 2 | High | 4 |
| Sprint-1 | ML Model Integration | USN-4 | Load pre-trained ML model (floods.save) on Flask startup | 5 | High | 4 |
| Sprint-1 | Data Preprocessing | USN-5 | Implement data transformation using transform.save file | 3 | High | 4 |
| Sprint-1 | Manual Input Form | USN-6 | Create input form for 8 flood parameters (monsoon, topography, drainage, etc.) | 5 | High | 4 |
| Sprint-2 | Prediction Logic | USN-7 | Implement prediction function to process user inputs and return results | 5 | High | 4 |
| Sprint-2 | Result Display | USN-8 | Display flood prediction results in user-friendly format | 3 | High | 4 |
| Sprint-2 | Input Validation | USN-9 | Validate user inputs and handle errors gracefully | 3 | Medium | 4 |
| Sprint-2 | Navigation | USN-10 | Implement navigation between intro, home, and prediction pages | 2 | High | 4 |
| Sprint-2 | Performance Optimization | USN-11 | Optimize model loading and prediction speed | 3 | Medium | 4 |
| Sprint-2 | UI/UX Improvements | USN-12 | Refine user interface and improve user experience | 4 | Medium | 4 |
| Sprint-3 | Error Handling | USN-13 | Implement comprehensive error handling and user feedback | 3 | Medium | 4 |
| Sprint-3 | Testing | USN-14 | Test prediction accuracy with various input combinations | 5 | High | 4 |
| Sprint-3 | Model Regeneration | USN-15 | Document and test regenerate_model.py script | 3 | Low | 4 |
| Sprint-3 | Documentation | USN-16 | Create user documentation and system documentation | 3 | Medium | 4 |
| Sprint-3 | Deployment | USN-17 | Deploy application and perform final testing | 3 | High | 4 |
| Sprint-3 | Bug Fixes | USN-18 | Fix any remaining bugs and polish application | 3 | Medium | 4 |